Rising Waters

A Machine Learning Approach to Flood Prediction

Project Planning

Phase 4 — Project Planning

Team Members:

Shaik Rabin Sonu (Team Lead)  |  Undi Venkata Naga Siva  |  Arun Kumar Varikuppala

Sai Chaitanya Goud Kandimalla  |  Somavarapu Umamaheswar Reddy

SmartBridge Educational Services  |  June–July 2026

# 1. Project Overview

| Attribute | Detail |
| --- | --- |
| Project Name | Rising Waters — A Machine Learning Approach to Flood Prediction |
| Platform | SmartBridge SkillWallet |
| Program | Artificial Intelligence and Machine Learning |
| Duration | June–July 2026 |
| Team Size | 5 members |
| Team Lead | Shaik Rabin Sonu |

# 2. Work Breakdown Structure

| Epic | Stories | Assigned To | Status |
| --- | --- | --- | --- |
| ER Diagram | Entity Relationship Diagram | Undi Venkata Naga Siva | Review |
| Pre-requisites | Link (Libraries & Tools) | Undi Venkata Naga Siva | Review |
| Project Flow | Work Flow | Undi Venkata Naga Siva | Review |
| Epic 1: Data Collection | Download Dataset | Undi Venkata Naga Siva | Review |
| Epic 2: Visualising & Analysing | Import Libraries, Read Dataset, Univariate, Multivariate, Descriptive | Undi Venkata Naga Siva | Review |
| Epic 3: Data Pre-processing | Missing Values, Outliers, Categorical, Train/Test Split, Scaling | Undi Venkata Naga Siva | Review |
| Epic 4: Model Building | Decision Tree, Random Forest, KNN, XGBoost, Compare, Save | Shaik Rabin Sonu | Review |
| Epic 5: Application Building | HTML Pages, app.py, Run Application | Shaik Rabin Sonu | Review |
| Conclusion | Final Summary | Shaik Rabin Sonu | Review |

# 3. Timeline

| Week | Activities |
| --- | --- |
| Week 1 | Project setup, ER diagram, environment configuration, dataset download |
| Week 2 | EDA — library imports, dataset exploration, univariate and multivariate analysis |
| Week 3 | Data preprocessing — outlier handling, feature scaling, train/test split |
| Week 4 | Model building — Decision Tree, Random Forest, KNN, Gradient Boosting, comparison |
| Week 5 | Flask application development, model integration, local testing |
| Week 6 | Cloud deployment (Render), documentation, final review submission |

# 4. Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Small dataset limits model accuracy | High | Medium | Report honestly; supplement with class-imbalance notes |
| Version mismatch between Colab and local Python | Medium | High | Pin exact versions in requirements.txt |
| Cloud deployment failures | Medium | Medium | Test locally first; have Render as fallback to IBM Cloud |
| Team availability constraints | Low | Medium | Clear story assignments with individual deadlines |